## Slide 1: Clipsmith
Solo-bootstrapped TikTok-class social video platform — engineering assessment

## Slide 2: The brief
Product: Full-feature social video — feed, record, edit, monetize, live, AR.
Constraints: Solo engineer. Bootstrapped. iOS App Store target. Flexible timeline.
Method: 9–10 month plan, 6 architectural phases, written into refactor250426.md.
Outcome: Phases 0–6 shipped, all CI green, ready for Phase 1.5 (TestFlight + submission).

## Slide 3: Architecture — clean DDD with port/adapter discipline
Layers: domain ← application ← infrastructure ← presentation.
Enforced: 5 import-linter contracts in CI block layer crossings.
Stack: FastAPI · SQLModel · Alembic · Postgres (Neon) · Redis · RQ · Capacitor + Next.js.
Composition root: presentation/dependencies.py — single DI surface, exempt by design.
Code: ~30k LOC backend Python, ~14k LOC frontend TypeScript, 90 SQL tables.

## Slide 4: Phase 0–1 — foundation + social MVP
Phase 0: Layer contracts, gitleaks, pip-audit, bandit, OpenTelemetry, Sentry, JSON logs.
Auth: Argon2id + JWT, 2FA via TOTP, email verify, COPPA-compliant age gate.
Social: Feed (foryou/following/trending), follows, blocks, likes, comments, hashtags.
Compliance: GDPR data export + delete, audit log, content moderation port + OpenAI adapter.
Frontend: Next.js static export, Capacitor iOS shell, mobile-first feed.

## Slide 5: Phase 2–3 — AI suite + monetization
AI suite: Captions (AssemblyAI port), scene detect (PySceneDetect), voice enhance (RNNoise).
Editor: Multi-track timeline, BG removal (MediaPipe), 10 starter templates, AI-driven.
Monetization: Stripe Connect tipping, premium-gated content, subscription tiers.
Creator Fund: 70/30 split, monthly payout batch task, ledger + wallet entities.
Brand marketplace: Profile, campaign, response endpoints scaffolded.

## Slide 6: Phase 4–5 — live, community, AR
Duets: FFmpeg side-by-side / vstack / PiP composition, queued automatically.
Watch parties: WebSocket room broadcasts play/pause/seek with JWT auth.
Live streaming: LiveStreamPort + placeholder adapter (Mediasoup deferred to VPS day-1).
Community: Groups, posts, events, RSVPs, circles, polls, chapters, badges, challenges.
AR + grading: Effects marketplace (8 starters), 6 LUT presets, server-side chroma-key.

## Slide 7: Phase 6 — i18n, scale, polish
i18n: EN, ES, PT, FR, DE, JA, KO bundles + locale-aware <LanguageSwitcher />.
Performance: Feed weak-ETag → 304 short-circuit + Cache-Control: private, max-age=10.
Analytics export: AnalyticsExportPort + JSONL adapter; daily snapshot task.
Discovery: Real per-video score (virality/freshness/community/interest) — transparent.
Posting recs: Regression on creator's own video history, weekday × hour buckets.

## Slide 8: Quality posture
Tests: 498 unit + 10 e2e smoke + 5 layer contracts — all green on every push.
CI: GitHub Actions: secrets-scan, lint-imports, pytest+cov≥60, smoke, bandit, pip-audit, npm-audit≥high, docker.
Security: All known high/critical CVEs resolved (next, dotenv, jose, cryptography, …).
Observability: Correlation IDs, structlog JSON, OTel hooks, Sentry, Prometheus.
Migrations: Alembic single-head; tested against Postgres on Neon.

## Slide 9: What is left after Phase 6
Phase 1.5 — TestFlight + App Store: Apple Developer setup, IAP wiring, signing, screenshots, App Review (~3 weeks).
Deferred adapters: Real Mediasoup SFU when VPS is provisioned. Real BigQuery exporter.
Conditional: Rust hot-path migration only if measured p99 > 50ms.
Non-engineering risks: Music licensing strategy, mod contractor at DAU > 500, GDPR DPAs, distribution wedge.
Out of scope: External pen test (do at DAU > 1k or after first incident).

## Slide 10: Top risks and decisions you own
App Review cycles: Budget 2–3 rejection rounds for a UGC + payments app.
Music rights: PRD allocated $5M/yr; we have $0. Royalty-free libraries only at launch.
Cold-start network effects: Engineering doesn't solve this — niche down to one creator vertical.
Solo burnout: Highest-probability failure mode. Take time off between phases.
Founder decisions due: App name, IAP pricing, primary domain, marketing-day plan.